## Slide 1
QUARTERLY BUSINESS REVIEW · APRIL–AUGUST 2026
Agent strategy and governance groundwork landed; five owner commitments slipped
Corey Gray · Marketing, Paris · Contoso AI Agent Program
11
5
2
Open action items at quarter close
High-priority items still requiring action
Data connectors flagged as degraded
Source: Daily Task Digest, 6 September 2026; Outlook, Teams and SharePoint activity, April–September 2026
Notes: Evidence window: 22 April – 6 September 2026 across calendar, mail, Teams and SharePoint. 11 open items / 5 high priority from the 6 Sep task digest. Two connectors flagged: ServiceNow (21 Aug, compliance risk) and Jira (12 Aug, data integrity risk).

## Slide 2
Strategy and governance artifacts shipped, but the open backlog is concentrated in high-priority items
Chart: 
| High priority | Medium priority | Low priority
Open items at 6 Sep 2026 | 5 | 4 | 2
High 5 · Medium 4 · Low 2 — 11 open items. Delivered this quarter: S2P and ESS strategic guidance, the S2P governance framework, the AI/agentic roadmap with KPI linkage and milestones, Zava security training (27–29 Apr) and the Agent 365 walkthrough. Source: Daily Task Digest, 6 Sep 2026; AI Strategy document library.
Notes: Slipped: file to Adil Eli (due 19 Jun), required update and confirmation (due 25 Jun), S2P status reply (awaiting since 22 Apr), Jira ZAG-5 compliance criteria (overdue), competitor research share-out.

## Slide 3
The market moved from embedding agents to operating them — governance is now the gate
Sources: Gartner, S&P Global Market Intelligence and McKinsey via Enterprise AI Agent Statistics 2026 (paul-okhrem.com, updated 3 Sep 2026); Agent 365 vs Agentforce 360 vs ServiceNow AI, andrew.ooo, 2 May 2026.
Market signal | External data point | Implication for us
Platform field is complete | Agent 365 GA 1 May 2026, $15/user/mo | M365-first is our default lane
Runtime governance is young | Defender enforcement in preview to Jun 2026 | Connector gaps are ours to close
Embed vs operate gap | ~80% of apps embed an agent; 31% run one live | Production readiness is the metric
Governance maturity scarce | 21% mature governance; 52% blocked by data quality | Finishing S2P framework differentiates
Cancellation risk is real | Over 40% of agentic projects at risk by 2027 | Fund against KPI evidence

## Slide 4
Two degraded connectors and five ageing commitments are the quarter's live risks
All three are remediation, not scope — clearing them restores data trust before the next agent wave.
Sources: Microsoft 365 connector notifications, 12 and 21 Aug 2026; Daily Task Digest, 6 Sep 2026.
ServiceNow connector
Flagged 21 Aug 2026 as a compliance risk; the connection still needs remediation.
Jira connector
Flagged 12 Aug 2026 as a data integrity risk; ZAG-5 compliance criteria overdue.
Ageing commitments
Five items owed to Adil Eli and Market Research sit two to five months past due.

## Slide 5
Three decisions are needed now; the quarter's approvals have already cleared the funding path
DECISIONS NEEDED
ALREADY DECIDED THIS QUARTER
1 Name an owner and date for the ServiceNow and Jira connector fixes
2 Confirm the S2P agent stays on its 80% adoption target
3 Release or formally close the content contest
Cowork Business Catalyst plan approved by Daichi Maruyama, 7 Sep 2026
Getting Started plans approved for three team members, 28 Aug 2026
ERP vendor analysis completed; ERPMax carried to kick-off
Agent readiness pillars 1, 2 and 4 documented with Bojan Buhac
Sources: Cowork plan approval mail, 28 Aug and 7 Sep 2026; vendor offer analysis, Teams; AI Strategy document library.

## Slide 6
CONNECTORS
Remediate ServiceNow and Jira, and restore data trust.
COMPLIANCE
Close ZAG-5 criteria and publish the S2P governance framework.
ADOPTION
Move the S2P agent toward its 80% adoption target.
EVIDENCE
Report KPI proof to leadership every month.
Next quarter is judged on production evidence: fix, comply, adopt, prove
Ask: one owner per stage, reviewed monthly against KPI evidence.
Sources: AI/agentic roadmap and KPI linkage documents; Jira ZAVA AI Governance board; Daily Task Digest, 6 Sep 2026.