## Slide 1
QUARTERLY BUSINESS REVIEW · AI AGENTS & GOVERNANCE PROGRAM · JUNE – AUGUST 2026
Foundations laid, execution slipped: the quarter at a glance
Corey Gray · Marketing, Paris · prepared 7 September 2026 · Reconstructed from Outlook, Teams, Jira and Planner notifications and OneDrive/SharePoint files; market context from public web sources
11
5
2
10
open items at quarter end, 5 high priority (Task Digest, 6 Sep)
Jira governance items opened 5 Jun; 2 overdue since June
Copilot connectors down: Jira 12 Aug, ServiceNow 22 Aug
failed-flow alerts in August vs 3 in June and 2 in July
Sources: Daily Task Digest (6 Sep 2026) · Jira notifications (5–15 Jun) · Microsoft 365 connector alerts (12 & 22 Aug) · Power Automate weekly failure alerts (Jun–Aug) · Outlook calendar (no meetings recorded Jun–Aug)
Notes: Quarter at a glance (1 June - 31 August 2026, data through 7 September). How the numbers were derived: - 11 open items / 5 high priority: Daily Task Digest email of 6 Sep 2026 (executive summary: 11 open, 5 high, 4 medium, 2 low). The 4 Sep digest showed 9 open / 4 high; 7 Aug showed 4 open. - 5 Jira items: ZAG-1 Define Governance Policies, ZAG-2 Monitor and Audit Agent Behavior, ZAG-3 Establish ethical and operational guidelines, ZAG-4 Identify scope of governance, ZAG-5 Draft compliance criteria for agent behavior - all assigned to Corey Gray by billiev on 5 Jun 2026 (ZAVA AI Governance project). ZAG-4 (due 6 Jun) and ZAG-5 (due 8 Jun) were reported overdue by Jira from 8 Jun; ZAG-5 is still overdue in the 6 Sep digest. - 2 connectors: Microsoft 365 notices 'Your Copilot connection Jira2606051042 needs immediate attention' (12 Aug) and 'ServiceNowTickets2607141032 needs immediate attention' (22 Aug). - 10 failed-flow alerts in August: Power Automate weekly notices 8 Aug (3), 15 Aug (4), 22 Aug (2), 31 Aug (1); plus 'We've disabled one of your flows' on 24 Aug. June: 19 Jun (1) + 27 Jun (2) = 3. July: 16 Jul (1) + 31 Jul (1) = 2; 'Your approval flow is failing' (Cowork Plan Approval) on 16 Jul. - Calendar: no events were found between 1 Jun and 7 Sep 2026; the last recorded meetings were 23-29 Apr (Zava Security training, Zava S2P Custom Agent, Agent 365 walkthrough, Security review office hour, Workforce Agent discussion). No meeting transcripts were available for the period. Period note: 'last quarter' is interpreted as the trailing three months June-August 2026; items dated 1-7 September (Databricks activation 3 Sep, Business Catalyst plan approval 7 Sep, Compliance Readiness Brief 7 Sep) are flagged as post-period.

## Slide 2
Scorecard: 2 delivered, 1 at risk, 3 slipped
Workstream | Status | Evidence this quarter
Cowork plan approvals & daily task digest | Delivered | Plans: 6 approved, 3 rejected; digest daily
Engineering enablement (dev tooling) | Delivered | DevOps 29 Jun · GitHub 30 Jun · Databricks 3 Sep
ZAVA AI Governance backlog (ZAG-1–5) | Slipped | Assigned 5 Jun; ZAG-4/5 overdue since 6–8 Jun
Zava S2P agent & Adil Eli requests | Slipped | Asked 22 Apr & 19 Jun; all four open on 6 Sep
Copilot connectors (Jira, ServiceNow) | Slipped | Failing since 12 Aug and 22 Aug; unremediated
Cloud ERP procurement RFP-2026-001 | At risk | Briefings, budget, vendor notices outstanding
2
workstreams delivered
1
at risk
3
slipped
Status basis: Daily Task Digest (6 Sep) cross-checked with Jira, Adil Eli requests, connector, Power Automate and Planner notices (Jun–Aug).
Takeaway: the automation layer is in place; the governance backlog and partner requests are where the quarter slipped.
Notes: Delivery scorecard - evidence trail. DELIVERED 1. Cowork plan approvals & daily task digest: Power Automate 'Cowork Plan Approval' flow routes plan requests to manager Daichi Maruyama. Unique outcomes in the period: 16 Jul approved (2), 17 Aug approved (1) and rejected (3), 28 Aug approved (3). Post-period: 'Business Catalyst' plan approved 7 Sep. Spending-policy group membership moved from GRP-Cowork-Low-Spending-Policy (16/19 Jul) to GRP-Cowork-Medium-Spending-Policy (13/15/17 Aug). The Daily Task Digest has been emailed daily since 1 Jul 2026 (first digest 29 Jun). 2. Engineering enablement: Azure DevOps organisation dev.azure.com/CoreyG0830 ready 29 Jun; GitHub launch code 30 Jun; Databricks account active 3 Sep (post-period). Power Apps solution checks: AIAgentsGovernanceHuB (5 Aug - one completed, two could not complete), CoworkPlan (17 Aug completed). SLIPPED 3. ZAVA AI Governance backlog: ZAG-1..ZAG-5 assigned by billiev on 5 Jun 2026. Jira reported ZAG-4 (due 6 Jun) and ZAG-5 (due 8 Jun) overdue from 8 Jun; the 6 Sep digest still lists ZAG-5 as overdue and ZAG-1..4 active. ZAG-6 'Set Up Agent Registration & Verification' appeared unassigned in the 2 Sep Jira weekly update. 4. Zava S2P agent & Adil Eli requests: Teams 22 Apr 'What is the status of S2P agent?' (awaiting reply); email 'Quick task' 19 Jun (review document - attachment 'Create a natural spoken narration.txt' - by end of week); email 'Action required' 19 Jun (complete update and confirm by 25 Jun); Teams 19 Jun (finalize the file by end of day). All four listed as open in the 6 Sep digest. 5. Copilot connectors: Microsoft 365 notices for Jira2606051042 (12 Aug) and ServiceNowTickets2607141032 (22 Aug); digest flags them as data-integrity and compliance risks, unremediated on 6 Sep. AT RISK 6. Cloud ERP procurement RFP-2026-001: Executive Procurement Brief (9 Feb) recommends Zava Trading (8/10) as top choice, Contoso Supplies Ltd runner-up; August digests still list stakeholder briefings, budget decision and vendor notifications as outstanding; the 7 Sep Compliance Readiness Brief notes GDPR/EMEA residency evidence missing for all bidders. Not shown (low priority, open self-commitments): share competitor pricing/feature findings with the Market Research channel; lead the user-generated content contest requested by Daichi Maruyama on 13 Jan 2026. Also open: Planner task 'Communication Error Communication' (Absolute Technology R400 Infrastructure plan) due 18 Aug, 7 days late on 25 Aug.

## Slide 3
Rules and agent platforms both moved this quarter
External developments 29 Jun – 2 Sep 2026 and what they mean for us
29 JUN · Council adopts the AI Digital Omnibus
JUL · Copilot Studio: Entra Agent ID for every new agent
2 AUG · EU AI Act Article 50 duties and fines apply
AUG · ServiceNow AI Control Tower upgrades reach GA
26 AUG · Salesforce–Anthropic 'Claudeforce' announced
2 SEP · Copilot Studio GitHub Copilot harness GA
High-risk duties → Dec 2027 / Aug 2028
Agent-level identity & access control
Disclose AI; label content; €35M fines
EU AI Act & NIST frameworks; kill switch
Agentforce Sales in Slack (Summer '26)
MCP certification; agent telemetry
COMPLIANCE
Article 50 duties are live; ZAG-5 compliance criteria are the prerequisite.
PLATFORMS
Microsoft, ServiceNow and Salesforce now ship agent identity and kill switches.
PACE
Gartner: 40% of apps embed agents by 2026; 40%+ of agent projects cancelled by 2027.
Sources: orbit.reconn.io, EU AI Act August 2026 guide (30 Jul 2026) · Microsoft Copilot Studio blog (2 Sep 2026) · ServiceNow Newsroom, Knowledge 2026 (5 May 2026) · Salesforce Time (27 Aug 2026) · Gartner forecasts via agentmarketcap.ai (25 Apr 2026) · Microsoft Security Blog, Agent 365 GA (1 May 2026)
Notes: Market context - external developments in and around the quarter (public web sources, retrieved 7 Sep 2026). REGULATION - Digital Omnibus on AI: Commission proposal 19 Nov 2025; political agreement 7 May 2026; Parliament endorsement 16 Jun; Council final approval 29 Jun 2026; signed 8 Jul 2026 (Regulation (EU) 2026/1744). Annex III stand-alone high-risk obligations deferred from 2 Aug 2026 to 2 Dec 2027; Annex I embedded systems to 2 Aug 2028. - What still applied on 2 Aug 2026: Article 50 transparency duties (disclose AI interaction, label AI-generated content, machine-readable marking - grace to 2 Dec 2026 for systems already on the market), national enforcement authorities, penalties up to EUR 35M / 7% of turnover, GPAI supervisory powers. Source: https://orbit.reconn.io/eu-ai-act-august-2026/ (30 Jul 2026); corroborated by the internal Compliance Readiness Brief (7 Sep 2026). PLATFORMS - Microsoft Agent 365 generally available 1 May 2026 (USD 15 per user per month) with previews for discovering and managing shadow AI agents. Source: https://www.microsoft.com/en-us/security/blog/2026/05/01/microsoft-agent-365-now-generally-available-expands-capabilities-and-integrations/ - Copilot Studio (blog 2 Sep 2026): GitHub Copilot harness GA; skills and connected agents; Work IQ (preview); since July 2026 every new agent automatically gets a Microsoft Entra Agent ID; MCP server certification; environment-level agent telemetry to Application Insights (preview). Source: https://www.microsoft.com/en-us/microsoft-copilot/blog/copilot-studio/new-and-improved-github-copilot-harness-agent-skills-and-richer-context/ - ServiceNow (Knowledge 2026, 5 May 2026): AI Control Tower expanded - discover (30 new integrations incl. Azure, SAP, Oracle, Workday), observe (Traceloop acquisition), govern (five risk frameworks aligned to NIST and the EU AI Act), secure (Veza integration; real-time kill switch), measure (cost/ROI). Enhancements entered Innovation Lab in May with GA expected August 2026. Source: https://newsroom.servicenow.com/press-releases/details/2026/ServiceNow-expands-AI-Control-Tower-to-discover-observe-govern-secure-and-measure-AI-deployed-across-any-system-in-the-enterprise/default.aspx - Salesforce: Summer '26 release adds Agentforce Sales in Slack (July 2026, https://www.salesforce.com/news/stories/summer-2026-product-release-announcement/); 'Claudeforce' expanded Salesforce-Anthropic partnership announced 26 Aug 2026 (https://salesforcetime.com/2026/08/27/claudeforce-salesforce-meets-claude/). - SAP: next-generation SAP Ariba (AI-native, BTP-based source-to-pay with Joule agents) available March 2026 (https://news.sap.com/2026/03/next-gen-sap-ariba-foundation-for-intelligent-procurement/) - relevant benchmark for the Zava S2P agent. PACE / BENCHMARK - Gartner forecasts: 40% of enterprise applications will feature task-specific AI agents by end-2026 (under 5% in 2025); over 40% of agentic AI projects will be cancelled by end-2027. Reported by https://agentmarketcap.ai/blog/2026/04/25/gartner-2026-agentic-ai-40-percent-enterprise-penetration-forecast and https://www.beri.net/article/ai-agent-adoption-enterprise-2026-gartner-idc Internal competitor files on the TIGRES site (CRH, Holcim, Heidelberg Materials, Sika annual reports) are market reference material; no internal workstream used them in the period.

## Slide 4
Platform failures and open items climbed in August
RISK REGISTER · BY SEVERITY
Chart: 
| Jun | Jul | Aug
Failed Power Automate flows reported | 3 | 2 | 10
Power Automate weekly failure notices: Jun 3 · Jul 2 · Aug 10 failed flows. Approval flow 'Cowork Plan Approval' failing 16 Jul; one flow disabled 24 Aug.
Sources: Microsoft 365 connector alerts (12 & 22 Aug 2026) · Jira due-date notices (8–15 Jun) · Power Automate alerts (19 Jun – 31 Aug) · Azure retirement notice: Assistants API → Microsoft Foundry (18 Aug) · Daily Task Digest (6 Sep) · Compliance Readiness Brief (7 Sep)
▪ HIGH · Jira (12 Aug) and ServiceNow (22 Aug) connectors down: data-integrity and compliance risk
▪ HIGH · ZAG-5 compliance criteria overdue since 8 Jun; Article 50 duties live since 2 Aug
▪ MEDIUM · ERP RFP-2026-001 award gate open: GDPR and EMEA residency evidence missing
▪ MEDIUM · Azure OpenAI Assistants API retiring; migrate to Microsoft Foundry
▪ LOW · Four Adil Eli requests unanswered since June
Notes: Risks and issues - detail and evidence. HIGH - Connectors: 'Your Copilot connection Jira2606051042 needs immediate attention' (Microsoft 365, 12 Aug 2026) and 'Your Copilot connection ServiceNowTickets2607141032 needs immediate attention' (22 Aug 2026). The Daily Task Digest classifies these as data-integrity (Jira) and compliance (ServiceNow) risks; both unremediated on 6 Sep. HIGH - Governance criteria: ZAG-5 'Draft compliance criteria for agent behavior' due 8 Jun; Jira reported it overdue from 8 Jun and the digests through 6 Sep still list it as overdue. ZAG-4 'Identify scope of governance (internal vs external agents)' due 6 Jun also overdue. Article 50 transparency duties of the EU AI Act applied from 2 Aug 2026 (see slide 3). MEDIUM - ERP procurement RFP-2026-001: the vendor offer analysis (Teams, 26 Feb 2026) and the 7 Sep Compliance Readiness Brief record GDPR and EMEA data-residency evidence missing for all three bidders while the award gate treats them as mandatory; stakeholder briefings (Finance Director, Legal, CISO, Compliance Officer), budget sign-off and vendor notifications remained open in the August digests. MEDIUM - Azure notice 18 Aug 2026: 'Retirement notice: Transition Azure OpenAI Assistants APIs to Microsoft Foundry'. Also 23 Jul: 'Action recommended: Review Azure Copilot agent access settings before 1 August 2026'; 7 Aug: passkeys by default and retirement of SMS/voice authentication. LOW - Adil Eli requests: S2P agent status (22 Apr, Teams), finalize file (19 Jun, Teams), complete update by 25 Jun (19 Jun, email 'Action required'), review document by end of week (19 Jun, email 'Quick task'). Chart data: Power Automate 'N of your flow(s) have failed' weekly notices - 19 Jun (1), 27 Jun (2) = 3 in June; 16 Jul (1), 31 Jul (1) = 2 in July; 8 Aug (3), 15 Aug (4), 22 Aug (2), 31 Aug (1) = 10 in August. Additional signals: 'Your approval flow is failing' (Cowork Plan Approval, 16 Jul) and 'Alert! We've disabled one of your flows' (24 Aug). Open items tracked by the Daily Task Digest: 9 (16 Jul), 5 (1 Aug), 4 (7 Aug), 8 (9 Aug), 5 (13 Aug), 12 (24 Aug), 11 (27 Aug), 9 (4 Sep), 11 (6 Sep). Other open issues: Planner task 'Communication Error Communication' (Absolute Technology R400 Infrastructure) due 18 Aug, reported 7 days late on 25 Aug; Confluence subscription deactivated for inactivity (Atlassian notice 23 Jul); Azure Monitor action-group email verification advisory (17-18 Jul, deadline noted 26 Aug) not confirmed as handled.

## Slide 5
Four decisions needed to unblock the next quarter
DECISION 1 · PLATFORM HEALTH
Fund connector remediation now
Owner + 2-week fix for the Jira and ServiceNow connectors (down since Aug).
Needed by 30 Sep 2026 (proposed)
DECISION 2 · GOVERNANCE
Re-baseline ZAVA governance
Reset ZAG-4/ZAG-5 dates (overdue since June); name an Article 50 owner.
Needed by 30 Sep 2026 (proposed)
DECISION 3 · PROCUREMENT
Unblock ERP RFP-2026-001 award
Book Finance, Legal, CISO, Compliance briefings; rule on Zava Trading pick.
Needed by 15 Oct 2026 (proposed)
DECISION 4 · SCOPE
Confirm marketing commitments
Keep or formally close the UGC contest lead and competitor-research share.
Needed by 30 Sep 2026 (proposed)
Sources: connector alerts 12/22 Aug · Jira notices Jun · Task Digest 6 Sep · ERP offer analysis 26 Feb
Notes: Asks and decisions needed - talk track. Decision 1 - Platform health: the Jira (12 Aug) and ServiceNow (22 Aug) Copilot connectors have been failing for more than two weeks; the 6 Sep digest labels them data-integrity and compliance risks. Ask for a named remediation owner (Microsoft 365 admin) and a two-week fix window. Also cover the Power Automate failures (10 failed flows reported in August; Cowork Plan Approval flow failing on 16 Jul; one flow disabled 24 Aug). Decision 2 - Governance: ZAG-4 (scope of governance) and ZAG-5 (compliance criteria for agent behaviour) have been overdue since 6-8 June. Ask to re-baseline the ZAVA AI Governance backlog with new dates, and to name an owner for mapping Article 50 transparency duties (live since 2 Aug 2026) to internal controls. ZAG-6 (agent registration and verification) is unassigned in Jira as of 2 Sep. Decision 3 - Procurement: RFP-2026-001 (Cloud ERP, 350 users EMEA, 24 months, budget not-to-exceed EUR 250,000 per the 26 Feb offer analysis). The Executive Procurement Brief recommends Zava Trading (8/10; EUR 14,500 one-time + EUR 7,150/month; 99.9%/99.95% SLA) with Contoso Supplies Ltd as runner-up (7/10; EUR 51,888 one-time + EUR 925/month). Award must not proceed until GDPR/EMEA residency, ISO 27001 and SOC 2 evidence is collected. Ask to schedule the Finance Director, Legal, CISO and Compliance Officer briefings and take the budget decision. Decision 4 - Scope: two marketing self-commitments remain open - sharing competitor pricing/feature findings in the Market Research channel and leading the user-generated content contest requested by Daichi Maruyama on 13 Jan 2026. Ask leadership to confirm whether they stay in scope for the next quarter or are formally closed. All 'needed by' dates are proposals for discussion. Decision owners for 1, 2 and 4 are to be confirmed; for 3 the approvers named in the offer analysis are Corey Gray (procurement lead), Finance Director, Legal Counsel, CISO and Executive Sponsor.

## Slide 6
Next quarter: close compliance gaps, then scale
Proposed priorities for September – November 2026, in execution order
1 · COMPLIANCE
2 · PLATFORM
3 · ERP AWARD
4 · SCALE SAFELY
MEASURES BY 30 NOV
Zero overdue ZAG items · both connectors healthy · ERP award decided · open items in the daily digest ≤ 5
Basis: open items and risks on slides 2 and 4; external timeline on slide 3. Dates and measures are proposals for discussion, not commitments.
▪ Close ZAG-4 and ZAG-5 by 30 Sep
▪ Map Article 50 disclosure controls
▪ Stand up agent registry (ZAG-6)
▪ Restore Jira and ServiceNow connectors
▪ Stabilise failing Power Automate flows
▪ Plan Assistants API move to Foundry
▪ Finance, Legal, CISO, Compliance briefings
▪ Collect GDPR, ISO 27001, SOC 2 evidence
▪ Award decision on Zava Trading
▪ Answer Adil Eli; publish S2P agent status
▪ Entra Agent ID for every new agent
▪ Close or re-plan marketing commitments
Notes: Next-quarter priorities (September - November 2026) - proposed, for discussion. 1. Compliance first: close ZAG-4 (scope of governance) and ZAG-5 (compliance criteria for agent behaviour), both overdue since June; map the EU AI Act Article 50 transparency duties (live since 2 Aug 2026; machine-readable marking grace period ends 2 Dec 2026) to Copilot Studio / Azure AI Foundry controls; stand up the agent registry and verification flow (ZAG-6, currently unassigned in Jira). The 7 Sep Compliance Readiness Brief rates Article 50 transparency and the ZAG-5 criteria as critical gaps. 2. Platform health: restore the Jira and ServiceNow Copilot connectors; stabilise the Power Automate flows (10 failed flows reported in August; Cowork Plan Approval failing 16 Jul; one flow disabled 24 Aug); plan the migration from Azure OpenAI Assistants API to Microsoft Foundry (Azure retirement notice 18 Aug). 3. ERP award: run the outstanding Finance Director, Legal, CISO and Compliance Officer briefings for RFP-2026-001; collect GDPR/EMEA residency, ISO 27001 and SOC 2 Type II evidence from bidders; take the award decision on the Zava Trading recommendation (Executive Procurement Brief). 4. Scale safely: answer Adil Eli's open requests and publish the Zava S2P agent status (asked 22 Apr); adopt Copilot Studio's automatic Entra Agent ID for every new agent and evaluate Agent 365 (GA since 1 May 2026) for registry and shadow-agent discovery; close or re-plan the marketing commitments (competitor-research share, user-generated content contest). Success measures by 30 Nov (proposed): zero overdue ZAG items; both connectors healthy; ERP award decided; open items in the Daily Task Digest at or below 5 (from 11 on 6 Sep).