## Slide 1
QUARTERLY BUSINESS REVIEW · QUARTER AT A GLANCE · JUN–AUG 2026 · COREY GRAY, MARKETING (CONTOSO)
Agent platform v3 shipped; stakeholder deliverables and the ERP decision slipped
4
11
€390k
0
platform items shipped (1 unstable)
open tasks · 5 high priority
top ERP bid vs €250k budget
meetings or transcripts on record
Next quarter hinges on three decisions: ERP budget, governance ownership and marketing scope
Sources: Daily Task Digest (6 Sep 2026, Outlook); Contoso S2P vendor analysis (Teams); OneDrive file activity Aug–Sep 2026; Outlook calendar and meeting transcripts returned no events for Jun–Sep 2026.
Notes: Scope: 1 June – 6 September 2026. Primary sources are Corey's M365 data: Outlook (Daily Task Digest emails, system notices), Teams (Contoso S2P agent chat, Workflows card, Marketing channels), OneDrive/SharePoint file activity. No calendar events or meeting transcripts were found for the period, so meeting-based decisions could not be reconstructed. External benchmarks come from web search (see slide 3).

## Slide 2
Delivery scorecard: four platform items shipped (one unstable); five owed items slipped past their dates
Sources: Daily Task Digest 6 Sep 2026 (Outlook); Planner late-task notice 25 Aug; Power Apps solution notices 5 & 17 Aug; Power Automate failure notices; Teams (Workflows card 13 Aug, Contoso S2P chat); OneDrive file activity 1 Sep 2026.
Delivered this quarter | Status | Date
AI Agent Central v3 (AI Hub) | Delivered | 1 Sep 2026
Governance Hub app | Delivered | 5 Aug 2026
Q3 Adoption Survey | Launched | 13 Aug 2026
CoworkPlan + approval flow | Delivered, unstable | 17 Aug 2026
SLIPPED / LATE (5)
• S2P status to Adil Eli – asked 22 Apr
• File + update for Adil Eli – due 19 / 25 Jun
• ZAG-5 compliance criteria – overdue
• R400 ‘Communication Error’ task – 7 days late
• ERP RFP-2026-001 decision – pending since Feb
Pattern: platform work shipped; items owed to people or needing a decision slipped.
Evidence for delivered items: AI Agent Central v3 release page plus 18 configuration screenshots (OneDrive, 1 Sep); Power Apps solution checks for the Governance Hub and CoworkPlan (5 & 17 Aug); Q3 Adoption Survey card posted by Workflows in Teams (13 Aug).
Notes: Delivered = evidence of release/completion found in M365. Slipped/Overdue = still flagged open in the 6 Sep Daily Task Digest. The ERP vendor analysis was completed in February; it appears here because the decision it needs is still outstanding and blocks vendor notification and kick-off. Note: no calendar events or transcripts were found for Jun–Sep, so this scorecard is reconstructed from email, Teams and file activity only.

## Slide 3
Market context: agents are going mainstream fast, and governance is now the deciding factor for success
Chart: 
| 2025 (actual, <5%) | 2026 (Gartner forecast) | Projects cancelled by 2027 (Gartner)
Share of enterprise apps / projects (%) | 5 | 40 | 40
Gartner: under 5% of enterprise apps embedded task-specific agents in 2025 vs 40% forecast for 2026; over 40% of agentic projects may be cancelled by 2027 on cost, ROI and governance gaps (2025 bar shown at the 5% ceiling).
Microsoft Agent 365, the agent control plane, reached general availability on 1 May 2026; a July feature update followed on 4 Aug; KPMG adopted it globally on 9 Jun 2026.
Sources: beri.net summary of Gartner/IDC/Forrester data (16 Mar 2026); Microsoft Security Blog (1 May 2026); Microsoft Tech Community, Agent 365 blog (4 Aug 2026); Microsoft Source, KPMG announcement (9 Jun 2026).
Notes: Why it matters for us: Contoso's AI Agent Central v3 and the Governance Hub sit exactly where the market is heading (governed agents at scale), but Gartner's 40% cancellation forecast is a warning that governance gaps and unclear ROI kill agent programmes. Our open ZAG-5 compliance criteria and broken ServiceNow/Jira connectors are the same failure pattern. ERP context: Forrester's 2026 ERP Wave ranks Oracle NetSuite, SAP S/4HANA, Microsoft Dynamics 365 and Workday as leaders; Forrester also expects half of ERP vendors to launch autonomous governance modules in 2026 (beri.net, 16 Mar 2026). Also note the Azure OpenAI Assistants API retirement on 26 Aug 2026 (Microsoft Azure notice, 18 Aug) requiring migration to Foundry Agent Service.

## Slide 4
Risks and issues: overdue stakeholder items, broken connectors, an over-budget ERP and fragile automation
HIGH · STAKEHOLDER DELIVERY
HIGH · CONNECTOR HEALTH
HIGH · ERP PROCUREMENT BUDGET
MEDIUM · AUTOMATION & PLATFORM
Three Adil Eli requests still open: S2P agent status (asked 22 Apr), file (due 19 Jun), update (due 25 Jun).
Impact: trust and visibility with the S2P sponsor.
ServiceNow connector flagged 21 Aug (compliance risk); Jira connector flagged 12 Aug (data integrity).
Impact: ZAG governance backlog cannot sync.
All three RFP-2026-001 bids exceed the €250k budget; ERPMax at €390k (+56%).
Impact: vendor notifications and kick-off blocked on a budget call.
Cowork Plan Approval flow failing since 24 Aug, one flow disabled; Assistants API retired 26 Aug.
Impact: agents must migrate to Foundry Agent Service.
Connector fixes and the ERP budget call gate everything else — both are asks on the next slide.
Sources: Daily Task Digest 6 Sep 2026 (Outlook); Microsoft 365 connector notices 12 & 21 Aug; Power Automate failure/disabled-flow notices 24–25 Aug; Contoso S2P vendor analysis (Teams); Microsoft Azure retirement notice 18 Aug 2026.
Notes: Severity is based on the Daily Task Digest's own priority tags (High/Medium). The ERP figures come from the Contoso S2P agent's vendor offer analysis in Teams (three vendors: ERPMax Solutions, IntegraPro Systems, CloudFirst ERP; budget €250,000; ERPMax €390,000, +56%). The Assistants API retirement (26 Aug 2026) is from the Microsoft Azure notice received 18 Aug.

## Slide 5
Asks: four decisions this month to unblock ERP, governance, marketing and stakeholder delivery
1 · ERP BUDGET
2 · GOVERNANCE
3 · MARKETING SCOPE
4 · S2P CADENCE
Approve an uplift to ≥€390k or re-scope RFP-2026-001.
Owner: Executive Sponsor.
Name owners for the ServiceNow / Jira connector fixes and ZAG-5 criteria.
Owner: IT / AI governance lead.
Go / no-go on the UGC contest and competitor-pricing research.
Owner: Daichi Maruyama.
Agree a fortnightly S2P agent status note to Adil Eli.
Owner: Corey Gray.
If delayed: vendor kick-off slips
If delayed: compliance & data risk persists
If delayed: campaign momentum lost
If delayed: sponsor trust erodes
Ask: decisions 1 and 2 by 30 Sep 2026; decisions 3 and 4 by 15 Sep 2026.
Sources: Daily Task Digest 6 Sep 2026 (Outlook); Contoso S2P vendor offer analysis (Teams); Sales & Marketing channel requests from Daichi Maruyama (Teams); Adil Eli requests (Teams + email).
Notes: Proposed dates are suggestions for discussion, not commitments already made. Decision 1 comes from the Contoso S2P analysis: all three bids exceed the €250k budget and it explicitly calls for an executive decision on budget resolution or scope negotiation. Decision 2 addresses the two connector notices and the overdue ZAG-5 Jira ticket. Decision 3 closes two open self-commitments in the Marketing / Market Research channels (UGC contest requested by Daichi Maruyama in January; competitor pricing research). Decision 4 responds to Adil Eli's open request from 22 April.

## Slide 6
Next-quarter priorities: close the backlog, land the ERP decision, and drive AI Agent Central v3 adoption
PRIORITY 1 · CLOSE THE BACKLOG
PRIORITY 2 · LAND ERP DECISION
PRIORITY 3 · DRIVE V3 ADOPTION
Clear all Adil Eli items and ZAG-5 by 30 Sep; publish a fortnightly S2P status note.
Target: 0 overdue high-priority tasks.
Secure the budget decision, notify all three vendors, schedule kick-off.
Target: ERP contract signed this quarter.
Restore ServiceNow / Jira connectors, publish Q3 survey results, onboard teams to the AI Hub.
Target: survey readout by 31 Oct.
0
1
2
overdue high-priority items at next QBR (today: 5)
signed ERP contract (today: decision pending)
connectors restored – ServiceNow and Jira (today: 0)
The four decisions on the previous slide are the critical path to these targets.
Sources: Daily Task Digest 6 Sep 2026 (Outlook); Contoso S2P vendor analysis (Teams); 2026 Q3 AI Agent Experience & Adoption Survey (Teams Workflows card, 13 Aug 2026); Microsoft 365 connector notices 12 & 21 Aug 2026.
Notes: Targets are proposed, derived from today's open items (5 high-priority tasks, ERP decision pending, 2 connectors flagged). The 31 Oct survey-readout date is a suggestion — no survey close date was found in M365. Adjust targets before presenting.