## Slide 1
Q2 FY26 — agents delivered, ERP award still open
CONTOSO · QUARTERLY BUSINESS REVIEW
April – June 2026 · Corey Gray, Marketing (Paris)

## Slide 2
Two agent programmes shipped artefacts; the ERP award is still unsigned
3
€390K
0
Agent programmes with roadmap artefacts
ERPMax bid against the €250K budget
Executive award decisions recorded since Feb
Situation: roadmap, KPI and milestone artefacts completed for the S2P, Sales and ESS agents.
Complication: Cloud ERP RFP-2026-001 scored ERPMax 92/100, but every bid exceeds the €250K budget.
Resolution: close the €140K gap by scope negotiation, then start contract negotiation.
The ask this quarter is a budget path for the ERP award — delivery is otherwise moving.
Sources: Contoso procurement Teams analysis, 26 Feb 2026; SharePoint agent roadmap artefacts; daily task digests, Aug–Sep 2026.

## Slide 3
Strategy and evaluation work landed; three execution commitments slipped
Workstream | Q2 commitment | Status | Evidence
Zava S2P agent | Roadmap to 80% enterprise adoption | Delivered | Roadmap artefact in SharePoint
Cloud ERP RFP-2026-001 | Evaluate bids and award | Evaluated, award open | ERPMax 92/100; CloudFirst disqualified
Zava security enablement | Run training sessions | Delivered | Three sessions, 27–29 Apr 2026
AI governance (ZAG) | Scope and compliance criteria | Slipped | ZAG-5 reported overdue in Jira
Connector estate | Keep Jira and ServiceNow in sync | Slipped | Admin alerts still unresolved
Sources: Q2 calendar (Apr 2026); Jira weekly digests; Microsoft 365 connector alerts; procurement analysis, 26 Feb 2026.

## Slide 4
The market moved to production agents faster than our governance work did
Chart: 
| 2025 | End-2026 (forecast)
Enterprise apps embedding task-specific AI agents (%) | 5 | 40
Under 5% of enterprise applications embedded task-specific AI agents in 2025; Gartner forecasts 40% by end-2026. ERP vendors are converging on AI-native, agentic execution. The EU AI Act entered general application on 2 August 2026, inside our next-quarter window.
Sources: Gartner forecast cited by axis-intelligence.com and paul-okhrem.com; nextmsc.com ERP market analysis; licentium.io on Regulation (EU) 2024/1689.

## Slide 5
Every open risk traces back to a decision that was never recorded
Budget gap unresolved
Governance behind schedule
Connector data integrity
ERPMax bids €390K against a €250K budget; no decision since 26 February.
ZAG-5 compliance criteria overdue; EU AI Act applies from 2 August 2026.
Jira and ServiceNow connectors unresolved; reporting may be stale.
Owner: Corey Gray (procurement lead), with Finance, Legal and the CISO.
Mitigation: one decision forum in week 1 of Q3 clears all three items.
None of these are new discoveries — all three were raised inside the quarter and left open.
Sources: procurement analysis, 26 Feb 2026; Jira ZAG digests; Microsoft 365 connector alerts, Aug 2026; licentium.io on the EU AI Act.

## Slide 6
Three procurement decisions are prepared and waiting on this room
1
2
3
Approve ERPMax Solutions as preferred vendor
Scored 92/100 across technical, commercial, risk and compliance criteria.
Choose the budget path: negotiate scope, or raise the budget to €390K
Recommended: scope negotiation against the approved €250K envelope.
Confirm the disqualification of CloudFirst ERP
Fails the mandatory real-time processing requirement in the RFP.
All three were prepared for sign-off on 26 February and are still unanswered.
Source: Cloud ERP procurement offer analysis, RFP-2026-001, Contoso Teams chat, 26 February 2026.

## Slide 7
Q3 runs in one sequence: close the award, then clear governance, then scale
CLOSE THE AWARD
Sign the ERPMax contract and notify bidders.
CLEAR GOVERNANCE
Finish ZAG-5 criteria before the AI Act review.
FIX THE DATA PATH
Restore Jira and ServiceNow connector sync.
SCALE S2P ADOPTION
Grow agent adoption toward the 80% goal.
Owner: Corey Gray, with Finance, Legal and the CISO on the award decision.
Checkpoint: decision forum in week 1 of Q3; contract negotiation from week 2.
Gate: ZAG-5 compliance criteria signed before any further agent rollout.
Q3 succeeds if the award is signed and governance closes before the next rollout.
Sources: RFP-2026-001 next actions, 26 Feb 2026; Jira ZAG backlog; SharePoint agent roadmap artefacts.