## Slide 1
RESULTS VS GOALS
Beta beat the launch goal on every measure —
load times ran 41% faster against a 35% target
Launch target 35%+ vs v1 · Beta actual 41% · Uptime 99.94% · Onboarding 4.3/5 vs 3.1 in v1 · API latency down 38%
Source: ZavaCore v2 beta results and Q1 R&D update (Damien Harbet, March 2026)
Chart: 
| Launch target | Beta actual
Load-time improvement vs v1 (%) | 35 | 41
Notes: Beta ran three weeks with 14 participants. The stated launch bar was a 35%+ load-time improvement over v1; the cohort measured 41%. Uptime held at 99.94%. Onboarding satisfaction moved to 4.3/5 from the 3.1/5 v1 baseline. Q1 engineering work separately cut API response latency 38%. Caveat for the room: these are pre-launch beta measures. No post-launch funnel data (impressions, MQLs, pipeline) appears in email, Teams or files - add it from the marketing analytics stack before this goes to the exec team.

## Slide 2
WHAT WORKED
Proof points, not promises — measured beta
evidence and a self-serve ROI case did the work
BETA EVIDENCE
ONBOARDING REBUILD
ROI CALCULATOR
Fourteen beta participants turned the launch claim into numbers the field can quote.
A rebuilt onboarding flow lifted satisfaction to 4.3, from the 3.1 v1 scored.
A self-serve ROI calculator let buyers size their own 12-month savings case first.
The ROI calculator turned three inputs — workflow hours, users and
error rate — into a 12-month savings figure buyers could run themselves.
Source: ZavaCore v2 beta results and ROI Calculator update (Amrita Manik, March 2026)
Notes: Three things carried the campaign. First, the beta cohort: 14 participants generated measured claims rather than marketing assertions, which is what let the field quote 41% and 99.94% with confidence. Second, onboarding: the redesign moved satisfaction from 3.1 to 4.3 out of 5, addressing the single weakest part of the v1 experience. Third, the ROI calculator: three inputs (current workflow hours, number of users, error rate) producing a 12-month projected savings figure with a confidence range - it moved the business case into the buyer's hands. The migration one-pager was drafted by Jordan Ellis in the same wave.

## Slide 3
COMPETITIVE & MARKET CONTEXT
Nexara's update reads as a v1.5 — the sharper
shift is buyers arriving pre-briefed by AI
$20.9B
1 in 4
25–40%
40%
projected AI-platform retail spend in 2026, nearly 4x 2025
of shoppers expected to use specialty retail chatbots in 2026
the 2026 target band for B2B SaaS MQL-to-SQL conversion
of enterprise apps to carry task-specific AI agents by end-2026
Legal still gates the Nexara comparison chart, and the brief speaks
only to the VP of Operations — not the IT decision-maker beside them.
Brand familiarity loses to structured data when an agent decides.
Sources: internal competitive brief — Nexara Announcement (Nick Orford, March 2026);
external benchmarks — NRF, Retail Insider, GrowthSpree and 42 Agency, 2026
Notes: Internal read first: the CEO assessed the Nexara announcement as a v1.5, not a fundamental capability shift, and directed no public reaction - a feature-by-feature comparison on analytics engine, integration depth and enterprise scalability, plus a revised sales battlecard. Legal has flagged the draft Nexara comparison chart and sign-off on revised language is still outstanding before the one-pager can be finalised. External context: agentic buying is now material - AI platforms are projected to drive $20.9B in retail spending in 2026, nearly four times 2025, and Forrester expects one in four shoppers to use specialty retail chatbots. Gartner expects 40% of enterprise applications to include task-specific AI agents by end-2026. On funnel efficiency, the 2026 B2B SaaS MQL-to-SQL band is 25-40%, so that is the bar for the next campaign's lead quality.

## Slide 4
LEARNINGS
Every gap the beta surfaced already has an
owner and a release — none are open-ended
Source: ZavaCore v2 beta results, Sprint 22 planning and market positioning thread (March 2026)
What we learned | Evidence | What changes
Integration depth is the weak point | Two beta users hit Salesforce sync failures | Fix lands in RC2; P1 in Sprint 22
Reporting is too rigid for enterprise | Custom fields was the top beta request | Field expansion scoped into v2.1
Accessibility surfaced late, not by design | WCAG 2.1 AA keyboard and contrast flags P0 | Must clear before the code freeze
Positioning unresolved before creative | Brief led on speed and intelligence both | Pick one; widen beyond the VP Ops persona
THE PATTERN
Quality gates ran behind creative, not ahead of it.
Positioning, legal and accessibility all arrived as late blockers.
Notes: Four learnings, each with a named destination. One: integration depth, not the core engine, is where v2 is thin - two beta participants hit intermittent Salesforce sync failures; engineering has the fix in RC2 and it is carried as a P1 in Sprint 22. Two: reporting rigidity - expanded custom fields was the single most common beta request, now scoped into v2.1. Three: accessibility was found late - WCAG 2.1 AA keyboard navigation and contrast flags are P0 before freeze. Four: positioning was never resolved before the agency started creative - the brief led on both speed and intelligence and addressed only the VP of Operations. The common thread is sequencing: legal, accessibility and positioning gates all ran behind creative instead of ahead of it.

## Slide 5
NEXT CAMPAIGN PLAN
Next campaign leads on intelligence, ships the
fixes first, and adds the IT decision-maker
1 · RC2 FIX PACK
Close the Salesforce sync failures two beta users hit.
2 · V2.1 SCOPE
Ship custom reporting fields and dark mode.
3 · PROOF ASSETS
Land legal-cleared quotes and the Nexara battlecard.
4 · Q2 EXPANSION
Mobile SDK beta in May, anomaly POC in June.
Lead with intelligence, not speed — and write the brief for the IT
decision-maker as well as the VP of Operations it speaks to today.
Open for sign-off: revised Nexara comparison language (Legal), and two to three
named enterprise customer quotes with title and company — anonymised if needed.
Source: ZavaCore v2 positioning thread, Sprint 22 plan and Q2 R&D roadmap (March 2026)
Notes: Four sequenced moves. RC2 closes the Salesforce sync failures - do not run acquisition against a known integration defect. V2.1 ships custom reporting fields and dark mode, the two things buyers and product asked for. Proof assets: legal-cleared customer quotes (Legal needs name, title and company; anonymised is acceptable) and the revised Nexara battlecard - these are the campaign's ammunition and both are currently blocked. Q2 expansion gives the next wave its news hook: Mobile SDK beta in May and the ML anomaly-detection POC in June. The positioning decision is the one to force in the room: lead on intelligence (adaptive workflow engine) rather than speed, because speed is the claim Nexara is contesting and intelligence is where the moat is. Set the lead-quality bar at the 25-40% MQL-to-SQL band from slide 3.