## Slide 1: Überblick Microsoft Cloud Adoption Framework
Adopt

## Slide 2
An iterative process that supports your business … as it evolves
Define strategy
Plan
Adopt
Ready
Manage
Govern

## Slide 3: Adopt - Migrate

## Slide 4: Assess your migration readiness
Use the Strategy Migration Assessment and Readiness tool across 10 readiness areas: aka.ms/smarttool

## Slide 5: Migration: pre-requisite steps
Before proceeding with migration execution, it is required that all the upstream steps of Strategy, Plan and Ready are completed. Key deliverable assets include – the Cloud Adoption Plan template and a landing zone configuration.
Define strategy
Define business justification and expected outcomes
Plan
Align actionable cloud adoption plan to business outcomes
Ready
Prepare people, process and environment for change
Adopt
Migrate or Innovate
Implement desired changes across IT and business processes
Govern
Comply, control and secure
Manage
Operate and optimize
Migration waves
Assess migration readiness: https://aka.ms/smarttool

## Slide 6: Adopt migration execution
Assess each workload and finalize architectural decisions about migration options.
Initiate the migration of the environment using native tools, third-party tools, and project management tools.
Workloads should be tested, optimized, documented, and released for ongoing operations.
Review the migrated workloads and hand them off to governance, operations management, and security teams for ongoing support of those workloads.
https://aka.ms/adopt/migrate
Migrate
Plan
Ready
Adopt
Migration waves (releases)
Plan, Ready, and Adopt establish repeatable processes for iterative change management and digital transformation. Those processes establish waves of workload migrations (releases in agile terms).
Migration effort (iterations)
Assess workloads
Assess each batch of workloads to evaluate cost, architecture, and deployment tooling.
Deploy workloads
Replicate functionality in the cloud using IaaS, PaaS, cloud-native, or other modernization solutions.
Release workloads
Test, optimize, document, and review. Release by handing off for governance, management, and security.

## Slide 7: Migration tooling options
ISV solutions (as needed)
Assess workloads
Deploy workloads
Release workloads
Azure Migrate
Data Migration Assistant (DMA)
SQL Server Migration Assistant (SSMA)
Azure Database Migration Service
Azure Data Box
Azure Cost Management
Azure Advisor
Azure Monitor
Azure Security Center

## Slide 8: Azure Migrate: a central hub for datacenter migration
Multiple scenarios
Migrate Windows and Linux Servers, Databases, Data, Web Applications and Virtual Desktops
Diverse capabilities
Comprehensive discovery, assessment, and migration capabilities powered by Azure and third-party tools
Centralized visibility
Centralized migration repository delivering end-to-end tracking and insights

## Slide 9: Best practice: setting up networking for migrated workloads
Implement a hub-and-spoke network topology
Design subnets
Set up a DNS server
Set up availability zones
Implement a highly available site to site VPN
Optimize ExpressRoute routing with BGP communities
Implement ExpressRoute for mission-critical connections
On-Premises
Hub
Internet
Hub
Internet
Spoke1
Spoke2
Spoke40
Spare Spoke
Spare Spoke
…
…
Hub
Internet
Spoke1
Spoke2
Spoke40
Spare Spoke
Spare Spoke
…
…
Spoke1
Spoke40
Spare Spoke
Spare Spoke
…
…

## Slide 10: Best practice: cost-optimize migrated workloads
Estimate monthly workload costs
Right size VMs
Select the right storage
Take advantage of Azure Hybrid benefits
Use reserved VM instances
Aggregate cloud spend across subscriptions
Before Migration
After Migration
Use Azure Cost Management
Monitor resource utilization
Implement resource group budgets
Optimize Azure Monitor retention
Optimize storage
Automate VM optimization
Implement serverless technologies
Use Logic Apps and runbooks with Budgets API

## Slide 11: Adopt - Innovate

## Slide 12: Migration patterns | The five Rs of rationalization
What | Rehost | Refactor | Rearchitect | Rebuild | Replace
 | ls known as a lift and shift migration, a rehost effort moves a current state asset to the chosen cloud provider, with minimal change to overall architecture. | Refactoring code to enable an application to deliver on new business opportunities and fit a PaaS-based model. | Aging applications that aren't compatible with cloud providers might need to be rearchitected before transformation. Some applications might be more cost effective as cloud native solutions. | In some scenarios, the delta that must be overcome to carry an application forward can be too large to justify further investment. In this case, a new code base is created to align with a cloud-native approach. | Sometimes software as a service (SaaS) applications can provide all the necessary functionality for the hosted application.
Common drivers might include: | Reducing capital expense Freeing up datacenter space Achieving rapid return on investment in the cloud | Faster and shorter updates Code portability Greater cloud efficiency (resources, speed, cost, managed operations) | Application scale and agility Easier adoption of new cloud capabilities Mix of technology stacks | Accelerate innovation Build apps faster Reduce operational cost | Standardizing around industry-best practices Accelerating adoption of business process-driven approaches Reallocating development investments into applications that create competitive differentiation or advantages
Learn more: digital-estate/5-rs-of-rationalization

## Slide 13: Migration tooling options
Migration is more than a lift and shift rehost to IaaS using tools like Azure Site Recovery.
Modernize some assets during migration with PaaS focused solutions like Database Migration Service.
Over time, refactor and modernize any workloads that represent innovation potential.
Expand workload architecture options with broad tooling options.
Assessment of an LOB Workload (N-tier App & Data)
Bandwidth Analysis
Modernize App & Data
Data Platform Analysis
Existing DevOps Pipeline
Existing DevOps Pipeline
Innovation Potential
Yes
Yes
Yes
Yes
No
No
Storage exceeds available bandwidth
Storage: Data Box – Offline Transfer
LOB App
Azure App Service
Azure SQL (MI)
Azure IaaS
Azure SQL (MI)
LOB App
LOB App
LOB App
Azure IaaS
Azure IaaS
Azure IaaS
Azure IaaS
Azure Storage
Re-hydrate from Azure Storage
Yes
Dedicate VMs
Modernize Data Only
Hundreds of Apps per VM
Migrate app and data to IaaS with no changes to the current state
Migrate app and data to IaaS with no changes to the current state
Simple Data Platform
Complex Data Platform: Cluster, High-Availability, Always On, etc.
App & Data: Refactor Pipeline/Re-Deploy
App: App Service Migration Tool & Data: Azure Migrate – Database Migration
App & Data: Refactor Pipeline/Re-Deploy
App: Azure Migrate – Server Migration & Data: Azure Migrate – Database Migration
App: Azure Migrate – Server Migration & Data: Azure Migrate – Server Migration
App: Azure Migrate – Server Migration & Data: Build New or Extend Hybrid Cluster – Synchronize data until promotion
Refactor & Modernize

## Slide 14: Adopt – Innovate Summary

## Slide 15: Cloud Adoption Framework - Adopt
Cloud migration is the process of moving existing digital assets to a cloud platform. Adopt is divided into two different options, migrate and innovate.
Each cloud migration activity is contained during one of the following processes, as it relates to the migration backlog: assess, migrate, optimize, and secure. Then, you manage each backlog asset.
Modernization and innovation in the IT portfolio create tighter alignment with DevOps and accelerate innovations across the digital estate and application portfolio.