## Slide 1: Resource Plan
Enterprise Digital Transformation Initiative (EDTI)

## Slide 2: Introduction
The Resource Plan outlines the resources required for the successful execution of the Enterprise Digital Transformation Initiative (EDTI). It includes personnel, technology, and budget considerations to ensure the project is completed on time and within budget.

## Slide 3: Personnel Resources
The following personnel resources are required for the EDTI:
- Project Manager: Responsible for overseeing project activities and ensuring deliverables are met.
- IT Team: Includes system architects, developers, and support staff to implement and maintain new technologies.
- Business Analysts: Work with stakeholders to gather requirements and ensure alignment with business goals.
- Change Management Team: Manage the transition to new systems and processes.
- Training Team: Develop and deliver training programs for employees.

## Slide 4: Technology Resources
The following technology resources are required for the EDTI:
- Cloud Infrastructure: Secure and scalable cloud platform for hosting applications and data.
- ERP System: Modern, cloud-based ERP solution to streamline business processes.
- CRM System: Advanced CRM platform to enhance customer engagement and support.
- Data Analytics Tools: Tools for data warehousing, analytics, and business intelligence.
- Cybersecurity Solutions: Advanced security measures to protect against threats.

## Slide 5: Budget Considerations
The budget for the EDTI includes the following considerations:
- Personnel Costs: Salaries and benefits for project team members.
- Technology Costs: Licensing fees, hardware, and software expenses.
- Training Costs: Development and delivery of training programs.
- Implementation Costs: Costs associated with migrating systems and data.
- Ongoing Support Costs: Maintenance and support for new technologies.

## Slide 6: Timeline
The EDTI will be executed over a period of 24 months. The timeline includes the following key milestones:
- Month 1-3: Project Planning and Resource Allocation
- Month 4-9: Cloud Migration and ERP System Upgrade
- Month 10-15: CRM Enhancement and Data Analytics Implementation
- Month 16-21: Cybersecurity Enhancement and Digital Workplace Transformation
- Month 22-24: Project Review and Closure