## Slide 1: EDTI Project Status Report
Sprint 1 - Week 1 (6 January 2025)
Prepared by: [Your Name]
Date: [Current Date]

## Slide 2: Project Overview
Project Name: Enterprise Digital Transformation Initiative (EDTI)
Objective: Modernize and streamline operations by leveraging advanced digital technologies.
Key Benefits: Enhanced efficiency, improved customer experience, and innovation across departments.

## Slide 3: Completed Tasks
Cloud Migration: Assessed current infrastructure and applications.
ERP System Upgrade: Defined upgrade requirements and initiated vendor selection.
CRM Enhancement: Identified key areas for enhancement and started planning.
Data Analytics and Business Intelligence: Set up initial data analytics tools.
Cybersecurity Enhancement: Conducted initial security assessment.
Digital Workplace Transformation: Started evaluating collaboration tools.

## Slide 4: Current Activities in Progress
Cloud Migration: Selecting cloud service providers.
ERP System Upgrade: Finalizing vendor selection.
CRM Enhancement: Developing enhancement plan.
Data Analytics and Business Intelligence: Implementing initial analytics tools.
Cybersecurity Enhancement: Strengthening security measures.
Digital Workplace Transformation: Implementing collaboration tools.

## Slide 5: Next Steps
Cloud Migration: Begin data and application migration.
ERP System Upgrade: Start system upgrade process.
CRM Enhancement: Implement enhancement plan.
Data Analytics and Business Intelligence: Continue tool implementation.
Cybersecurity Enhancement: Ensure compliance with industry standards.
Digital Workplace Transformation: Optimize new workplace environment.

## Slide 6: Blockers
Cloud Migration: Potential delays in data migration.
ERP System Upgrade: Vendor selection taking longer than expected.
CRM Enhancement: Integration challenges with existing systems.
Data Analytics and Business Intelligence: Data quality issues.
Cybersecurity Enhancement: Identifying all security vulnerabilities.
Digital Workplace Transformation: Resistance to change from employees.

## Slide 7: Key Risks and Issues
Cloud Migration: Data loss during migration.
ERP System Upgrade: Budget overruns.
CRM Enhancement: Customer data privacy concerns.
Data Analytics and Business Intelligence: Inaccurate data insights.
Cybersecurity Enhancement: Cyber threats and attacks.
Digital Workplace Transformation: Low adoption rate of new tools.

## Slide 8: Implementation Streams
Phase 1: Planning - Completed
Phase 2: Cloud Migration - In progress
Phase 3: System Upgrades - In progress
Phase 4: Data Analytics and Cybersecurity - In progress
Phase 5: Digital Workplace Transformation - In progress