## Slide 1: EDTI Project Status Report
Sprint 1 - Week 2 (13 January 2025)
Prepared by: [Your Name]
Date: [Current Date]

## Slide 2: Project Overview
Project Name: Enterprise Digital Transformation Initiative (EDTI)
Objective: Modernize and streamline operations by leveraging advanced digital technologies.
Key Benefits: Enhanced efficiency, improved customer experience, and innovation across departments.

## Slide 3: Completed Tasks
Cloud Migration: Selected cloud service providers.
ERP System Upgrade: Finalized vendor selection.
CRM Enhancement: Developed enhancement plan.
Data Analytics and Business Intelligence: Implemented initial analytics tools.
Cybersecurity Enhancement: Strengthened security measures.
Digital Workplace Transformation: Implemented collaboration tools.

## Slide 4: Current Activities in Progress
Cloud Migration: Beginning data and application migration.
ERP System Upgrade: Starting system upgrade process.
CRM Enhancement: Implementing enhancement plan.
Data Analytics and Business Intelligence: Continuing tool implementation.
Cybersecurity Enhancement: Ensuring compliance with industry standards.
Digital Workplace Transformation: Optimizing new workplace environment.

## Slide 5: Next Steps
Cloud Migration: Monitor migration progress and address any issues.
ERP System Upgrade: Conduct user training sessions.
CRM Enhancement: Monitor enhancement implementation and gather feedback.
Data Analytics and Business Intelligence: Fine-tune analytics tools based on feedback.
Cybersecurity Enhancement: Conduct regular security audits.
Digital Workplace Transformation: Provide support for employees adapting to new tools.

## Slide 6: Blockers
Cloud Migration: Potential delays in data migration.
ERP System Upgrade: User resistance to new system.
CRM Enhancement: Integration challenges with existing systems.
Data Analytics and Business Intelligence: Data quality issues.
Cybersecurity Enhancement: Identifying all security vulnerabilities.
Digital Workplace Transformation: Resistance to change from employees.

## Slide 7: Key Risks and Issues
Cloud Migration: Data loss during migration.
ERP System Upgrade: Budget overruns.
CRM Enhancement: Customer data privacy concerns.
Data Analytics and Business Intelligence: Inaccurate data insights.
Cybersecurity Enhancement: Cyber threats and attacks.
Digital Workplace Transformation: Low adoption rate of new tools.

## Slide 8: Implementation Streams
Phase 1: Planning - Completed
Phase 2: Cloud Migration - In progress
Phase 3: System Upgrades - In progress
Phase 4: Data Analytics and Cybersecurity - In progress
Phase 5: Digital Workplace Transformation - In progress