## Slide 1: EDTI Project Status Report
Sprint 1 - Week 3 (20 January 2025)
Prepared by: [Your Name]
Date: [Current Date]

## Slide 2: Project Overview
Project Name: Enterprise Digital Transformation Initiative (EDTI)
Objective: Modernize and streamline operations by leveraging advanced digital technologies.
Key Benefits: Enhanced efficiency, improved customer experience, and innovation across departments.

## Slide 3: Completed Tasks
Cloud Migration: Began data and application migration.
ERP System Upgrade: Started system upgrade process.
CRM Enhancement: Implemented enhancement plan.
Data Analytics and Business Intelligence: Continued tool implementation.
Cybersecurity Enhancement: Ensured compliance with industry standards.
Digital Workplace Transformation: Optimized new workplace environment.

## Slide 4: Current Activities in Progress
Cloud Migration: Monitoring migration progress and addressing any issues.
ERP System Upgrade: Conducting user training sessions.
CRM Enhancement: Monitoring enhancement implementation and gathering feedback.
Data Analytics and Business Intelligence: Fine-tuning analytics tools based on feedback.
Cybersecurity Enhancement: Conducting regular security audits.
Digital Workplace Transformation: Providing support for employees adapting to new tools.

## Slide 5: Next Steps
Cloud Migration: Complete data and application migration.
ERP System Upgrade: Finalize system upgrade process.
CRM Enhancement: Finalize enhancement implementation.
Data Analytics and Business Intelligence: Finalize tool implementation.
Cybersecurity Enhancement: Address any identified vulnerabilities.
Digital Workplace Transformation: Ensure smooth transition to new tools.

## Slide 6: Blockers
Cloud Migration: Potential delays in data migration.
ERP System Upgrade: User resistance to new system.
CRM Enhancement: Integration challenges with existing systems.
Data Analytics and Business Intelligence: Data quality issues.
Cybersecurity Enhancement: Identifying all security vulnerabilities.
Digital Workplace Transformation: Resistance to change from employees.

## Slide 7: Key Risks and Issues
Cloud Migration: Data loss during migration.
ERP System Upgrade: Budget overruns.
CRM Enhancement: Customer data privacy concerns.
Data Analytics and Business Intelligence: Inaccurate data insights.
Cybersecurity Enhancement: Cyber threats and attacks.
Digital Workplace Transformation: Low adoption rate of new tools.

## Slide 8: Implementation Streams
Phase 1: Planning - Completed
Phase 2: Cloud Migration - In progress
Phase 3: System Upgrades - In progress
Phase 4: Data Analytics and Cybersecurity - In progress
Phase 5: Digital Workplace Transformation - In progress