## Slide 1: EDTI Project Status Report
Sprint 2 - Week 2 (3 February 2025)
Prepared by: [Your Name]
Date: [Current Date]

## Slide 2: Project Overview
Project Name: Enterprise Digital Transformation Initiative (EDTI)
Objective: Modernize and streamline operations by leveraging advanced digital technologies.
Key Benefits: Enhanced efficiency, improved customer experience, and innovation across departments.

## Slide 3: Completed Tasks
Cloud Migration: Monitored post-migration performance.
ERP System Upgrade: Provided user support and troubleshooting.
CRM Enhancement: Gathered user feedback and made adjustments.
Data Analytics and Business Intelligence: Monitored tool performance.
Cybersecurity Enhancement: Conducted regular security audits.
Digital Workplace Transformation: Provided ongoing support for employees.

## Slide 4: Current Activities in Progress
Cloud Migration: Ensuring long-term stability and performance.
ERP System Upgrade: Continuing user training and support.
CRM Enhancement: Finalizing user feedback adjustments.
Data Analytics and Business Intelligence: Optimizing tool usage based on feedback.
Cybersecurity Enhancement: Maintaining high security standards.
Digital Workplace Transformation: Fostering adoption of new tools.

## Slide 5: Next Steps
Cloud Migration: Address any post-migration issues.
ERP System Upgrade: Continue user training and support.
CRM Enhancement: Finalize enhancement implementation.
Data Analytics and Business Intelligence: Continue to optimize tool usage.
Cybersecurity Enhancement: Conduct regular security audits.
Digital Workplace Transformation: Ensure smooth transition to new tools.

## Slide 6: Blockers
Cloud Migration: Post-migration performance issues.
ERP System Upgrade: User resistance to new system.
CRM Enhancement: Integration challenges with existing systems.
Data Analytics and Business Intelligence: Data quality issues.
Cybersecurity Enhancement: Identifying all security vulnerabilities.
Digital Workplace Transformation: Resistance to change from employees.

## Slide 7: Key Risks and Issues
Cloud Migration: Data loss during migration.
ERP System Upgrade: Budget overruns.
CRM Enhancement: Customer data privacy concerns.
Data Analytics and Business Intelligence: Inaccurate data insights.
Cybersecurity Enhancement: Cyber threats and attacks.
Digital Workplace Transformation: Low adoption rate of new tools.

## Slide 8: Implementation Streams
Phase 1: Planning - Completed
Phase 2: Cloud Migration - Completed
Phase 3: System Upgrades - Completed
Phase 4: Data Analytics and Cybersecurity - In progress
Phase 5: Digital Workplace Transformation - In progress