## Slide 1: EDTI Project Status Report
Sprint 2 - Week 3 (10 February 2025)
Prepared by: Kevin McDonnell
Date: 28 Feb 2025

## Slide 2: Project Overview
Project Name: Enterprise Digital Transformation Initiative (EDTI)
Objective: Modernize and streamline operations by leveraging advanced digital technologies.
Key Benefits: Enhanced efficiency, improved customer experience, and innovation across departments.

## Slide 3: Completed Tasks
Cloud Migration: Ensured long-term stability and performance.
ERP System Upgrade: Continued user training and support.
CRM Enhancement: Finalized user feedback adjustments.
Data Analytics and Business Intelligence: Optimized tool usage based on feedback.
Cybersecurity Enhancement: Maintained high security standards.
Digital Workplace Transformation: Fostered adoption of new tools.

## Slide 4: Current Activities in Progress
Cloud Migration: Addressing any post-migration issues.
ERP System Upgrade: Continuing user training and support.
CRM Enhancement: Finalizing enhancement implementation.
Data Analytics and Business Intelligence: Continuing to optimize tool usage.
Cybersecurity Enhancement: Conducting regular security audits.
Digital Workplace Transformation: Ensuring smooth transition to new tools.

## Slide 5: Next Steps
Cloud Migration: Monitor post-migration performance.
ERP System Upgrade: Provide ongoing user support.
CRM Enhancement: Gather user feedback and make necessary adjustments.
Data Analytics and Business Intelligence: Monitor tool performance.
Cybersecurity Enhancement: Conduct regular security audits.
Digital Workplace Transformation: Provide ongoing support for employees.

## Slide 6: Blockers
Cloud Migration: Post-migration performance issues.
ERP System Upgrade: User resistance to new system.
CRM Enhancement: Integration challenges with existing systems.
Data Analytics and Business Intelligence: Data quality issues.
Cybersecurity Enhancement: Identifying all security vulnerabilities.
Digital Workplace Transformation: Resistance to change from employees.

## Slide 7: Key Risks and Issues
Cloud Migration: Data loss during migration.
ERP System Upgrade: Budget overruns.
CRM Enhancement: Customer data privacy concerns.
Data Analytics and Business Intelligence: Inaccurate data insights.
Cybersecurity Enhancement: Cyber threats and attacks.
Digital Workplace Transformation: Low adoption rate of new tools.

## Slide 8: Implementation Streams
Phase 1: Planning - Completed
Phase 2: Cloud Migration - Completed
Phase 3: System Upgrades - Completed
Phase 4: Data Analytics and Cybersecurity - In progress
Phase 5: Digital Workplace Transformation - In progress