## Slide 1: Risk Tracking
Implementation Phase - Enterprise Digital Transformation Initiative (EDTI)

## Slide 2: Introduction
This presentation provides an overview of the current risks during the implementation phase of the Enterprise Digital Transformation Initiative (EDTI). It includes identified risks, their potential impacts, and mitigation strategies.

## Slide 3: Risk Identification
The following risks have been identified during the implementation phase of EDTI:
- Risk 1: Data migration issues
- Risk 2: Integration challenges with existing systems
- Risk 3: Delays in project timelines
- Risk 4: Budget overruns
- Risk 5: Resistance to change from employees

## Slide 4: Risk Analysis
Each identified risk has been analyzed to determine its potential impact and likelihood:
- Risk 1: High impact, Medium likelihood
- Risk 2: High impact, High likelihood
- Risk 3: Medium impact, High likelihood
- Risk 4: High impact, Medium likelihood
- Risk 5: Medium impact, High likelihood

## Slide 5: Mitigation Strategies
The following mitigation strategies have been developed for each risk:
- Risk 1: Conduct thorough testing and validation of data migration processes.
- Risk 2: Engage experienced system integrators and conduct regular integration testing.
- Risk 3: Implement robust project management practices and closely monitor timelines.
- Risk 4: Establish a contingency budget and regularly review financials.
- Risk 5: Develop a comprehensive change management plan and provide training for employees.

## Slide 6: Risk Monitoring
The risk monitoring process includes:
- Regular risk review meetings with the project team.
- Continuous monitoring of risk indicators and triggers.
- Updating the risk register with new risks and changes to existing risks.

## Slide 7: Conclusion
Effective risk management is critical to the success of the EDTI. By identifying, analyzing, and mitigating risks, we can ensure a smooth implementation phase and achieve our project objectives.