## Slide 1: Going Extreme with Extreme Programming (XP)

## Slide 2: Hello!
I am Michael Green
I am a Senior Developer, Certified SCRUM Master, I have been with AI just one month shy of a year and I have been Agile for about 5 years.
You can find me at michael@greensharesthoughts.com

## Slide 3: Why this topic?
As a Consultant, often times you will be tasked with being a process improvement and change agent.
1

## Slide 4: Caveats!
This discussion is not an exhaustive discussion on Extreme Programming. It serves as a general overview of the concepts, values and principles of Extreme Programming.
Also, I assume that the audience is familiar with The Agile Methodology.

## Slide 5: Agenda
What is Extreme Programming (XP)?
Why XP?
XP Values?
XP Principles?
XP Practices?
XP Roles?
My XP Epiphany!
Why this flavor of Agile?
XP Adoption Challenges?
Overcoming Adoption Challenges?
Companies that are Extreme?
Resources?
Questions?

## Slide 6: What is Extreme Programming (XP)?
2

## Slide 7
“Extreme Programming (XP) is about social change. It is a philosophy of software development based upon the values of communication, feedback, simplicity, courage and respect” – Kent Beck

## Slide 8: What is Extreme Progamming (XP) Continued?
XP is a specific instantiation of an agile process
XP combines best practices in a different way
XP is a different approach to development
XP provides a core process model
XP is not intended to be a complete framework

## Slide 9: History of XP?
Early Influences
Incremental, stakeholder-driven design process and Programming as learning from Papert, Kay
Early 80s
Beck & Cunningham introduce Pair Programming at Tektronix
Mid-80s
Smalltalk culture produces refactoring, continuous integration, constant testing, close customer involvement
Early 90s
Beck summarizes in Smalltalk Best Practices and adds unit testing, metaphor at Hewitt
Mid-90s
Ron Jeffries hired as first XP Coach at Chrysler, Beck writes Extreme Programming Explained. Fowler publishes Refactoring.
2000s and Beyond
More books, first conferences and evolution continues through today

## Slide 10: Why is it called “Extreme”?
“Turned the knob up to 10” on each practice:
Very short cycles (planning game)
Continuous code reviews (pair programming)
Extensive testing (unit testing, acceptance testing)
Continuous integration
Constant design improvement (refactoring)
Continuous architecture refinement (metaphor)

## Slide 11: Why Extreme Programming (XP)?
Let’s go through some of the values, practices and principles XP has to offer and try to understand why some people choose to adopt this particular flavor of Agile and then re-visit this question.
3

## Slide 12: XP Values?
Communication – What matters most in Software Development
Simplicity – Building systems to solve only “today’s” problems
Feedback – It’s all about the “feedback” loop
Courage – Disregarding failing solutions and seek new ones
Respect – Caring about the members of the team and the project

## Slide 13: XP Principles?
Rapid Feedback
Assume Simplicity
Incremental Change
Embracing Change
Quality Work
Teach Learning
Small Initial Investment
Play to Win
Concrete Experiments
Open Honest Communication
Work With Instincts
Accepted Responsibility
Local Adaptation
Travel Light
Honest Measurement

## Slide 14: The Original XP 12 Practices
On-Site Customer
Small Releases
Testing
Simple Design
Pair Programming
Refactoring
Continous Integration
Collective Ownership
Coding Standards
Metaphor
40-Hour Week

## Slide 15: Evolving Practices
On-Site Customer
Whole Team
The Planning Game
Release Planning
Iteration Planning
Testing
Acceptance Testing
Unit Testing
Test-Driving Development
Refactoring
Design Improvement
40-Hour Week
Sustainable Pace

## Slide 16: Whole Team (On-Site Customer)
Project goals are a shared responsibility
Face-to-face communication is most efficient
Development is an ongoing conversation across the whole team

## Slide 17: Planning Game (Release & Iteration Planning)
Facilitates incremental project planning as more and better information learned
Releases are typically from 1 to 6 months
Iteration planning sets short-term time-box (typically 1 week to 1 month)

## Slide 18: Small Releases
Releases small as possible while still delivering enough value to be worthwhile
Release early to begin providing business value early (maximize ROI over time)
Release early to obtain feedback and facilitate steering
Small releases minimize early commitment, leaving open options longer

## Slide 19: Acceptance Testing
Acceptance tests prove the system implements the desired features correctly
Ideally acceptance tests written along with stories and provided prior to implementation
Acceptance tests provide non-ambiguous specifications of functional requirements

## Slide 20: Unit Testing
Developer writes unit tests
Unit Tests must be automated
All unit tests executed very frequently
Code can not be checked-in until all unit tests pass
Unit tests provide safety net for refactoring

## Slide 21: Test-Driven Development
Likely the most innovative XP practice
Developer writes a unit test prior to writing code
Developer writes just enough code to make the unit test pass
Personal TDD Story: CenseoHealth

## Slide 22: Simple Design
Design in XP is not static – is incremental and responds to learning
“Do the simplest thing that can possibly work”
No speculative development (YAGNI)

## Slide 23: Pair Programming
All production code written in pairs and pairs switch frequently
Programming is collaborative and not one-sided
Allows for continuous code review
Helps limit “Hit by a Bus” Syndrome

## Slide 24: Refactoring
Allows design to incrementally evolve
Supports the “Simple Design” Practice
Refactoring drives code towards higher-level quality

## Slide 25: Continuous Integration
Avoidance of “big bang” integrations
Occurs several times a day
Forces bug fixing to occur immediately

## Slide 26: Collective Ownership
Any Developer can make changes to any part of the code as needed for their tasks
All Developers responsible for integrity of the code base

## Slide 27: Metaphor
Effective communication requires the team to have a common mental model of the system
Effective communication requires the team to have a common language to talk about the system (Domain-Driven Design)

## Slide 28: Sustainable Pace (40-Hour Week)
Fatigue and stress reduces productivity
Consideration of the human (humane) side
Team agrees on expectations and enforces them

## Slide 29: XP Roles
Not an exhaustive list but a lot more defined roles as compared to Agile SCRUM:
Testers
Interaction Designers (UX)
Architects
Project Managers
Product Managers
Executives
Technical Writers
Users
Programmers
Human Resources*

## Slide 30: XP Process Cycle
Product Life Cylces
Releases
Iterations
Tasks
Episodes

## Slide 31: My XP Ephiphany!
public string GetMessage(string value)
{
                string message = string.empty;
                if (message == "Katie")
                {
                message = "Do your time or I will find you!";
                }
                else if (message == "Sam")
                {
                message = "Brown bag it!"
                }
                else
                {
                message = value;
                }
                return message
}
Pair Programming Story and when I finally “got” it.

## Slide 32: Why this flavor of Agile (Revisited)?
Martin Fowler – “Flaccid” SCRUM:
Cermonies and “Technical” Practices
The “Human” Side:
40-hour work week (Sustainable Pace)
Respect and “Constructive” Feedback
Human Resources defined as a role

## Slide 33: XP Adoption Challenges?
Resistance to “change”
Unwillingness to “share” knowledge
Teams within the organization don’t play nice with each other
Negative view of Pair Programming
Resistance to working in open rooms
Legacy applications
Organization and XP values are not aligned*

## Slide 34: Overcoming Adoption Challenges?
Find some un-used space in the office and encourage people to work together occasionally
Encourage pair programming on certain tasks
Start enforcing coding standards
Choose one area of the code base to start unit testing
Setup automated testing and continuous integration
Introduce planning and iteration cycles

## Slide 35: What Companies are “Extreme”?
ThoughtWorks – Martin Fowler (Chief Scientist)
Menlo Innovations – Rich Sheridan (Joy Inc.)
8th Light – Uncle Bob
Pivotal Labs (Went “extreme” over 2 decades ago)

## Slide 36: Resources?
Thoughtworks.com
8thlight.com
Martinfowler.com
Objectmentor.com
C2.com
Blog.greensharesthoughts.com (Shameless plug)
Joy, Inc – Rich Sheridan
Extreme Programming Explained – Kent Beck

## Slide 37: Thanks!
Any questions ?
You can find me at
michael.green@architectinginnovation.com
michael@greensharesthoughts.com

## Slide 38: Credits
Special thanks to all the people who made and released these awesome resources for free:
Presentation template by SlidesCarnival
Photographs by Unsplash
Agile Logic, Inc